PROJECT PLANNING PHASE

Planning Logic

| Date | 03 October 2026 |
| --- | --- |
| Team ID | SWTID-2026-8740 |
| Project Name | Employee Data Management using ServiceNow Import Sets and Transform Maps |
| Maximum Marks | Reference / Planning Logic |

The planning logic follows the terminology and estimation approach in the supplied planning material. A Sprint is treated as a fixed working period, an Epic as a larger body of work, a Story as a smaller task within an Epic, and Story Points as an estimate of effort using the Fibonacci-style values 1, 2, 3 and 5.

Story Point Scale

| Story Points | Meaning |
| --- | --- |
| 1 | Very easy task |
| 2 | Normal task |
| 3 | Moderate task |
| 5 | Difficult task |

Sprint 1 – Data Import and Preparation

| Epic | User Story | Task | Story Points |
| --- | --- | --- | --- |
| Data Import | USN-1 | Prepare employee spreadsheet data | 2 |
| Data Import | USN-2 | Load employee data into ServiceNow Import Set | 1 |
| Data Configuration | USN-3 | Create Employee Test table and required fields | 3 |
| Data Configuration | USN-4 | Create and configure Transform Map field mappings | 3 |
| Data Quality | USN-5 | Configure Coalesce using Employee ID and verify update/duplicate behavior | 3 |

Sprint 1 total = 2 + 1 + 3 + 3 + 3 = 12 story points.

Sprint 2 – Reporting and Dashboard

| Epic | User Story | Task | Story Points |
| --- | --- | --- | --- |
| Reporting | USN-6 | Create Employees by Department report | 2 |
| Reporting | USN-7 | Create Employees by Location report | 2 |
| Reporting | USN-8 | Create Employee List report | 2 |
| Dashboard | USN-9 | Create Employee Analytics Dashboard and add reports | 5 |
| Validation | USN-10 | Perform end-to-end import and update verification | 5 |

Sprint 2 total = 2 + 2 + 2 + 5 + 5 = 16 story points.

Total Story Points and Velocity

Sprint 1 = 12 story points

Sprint 2 = 16 story points

Total planned story points = 28

Team velocity = Total story points completed / Number of sprints = 28 / 2 = 14 story points per sprint.

The supplied planning logic document uses a two-sprint structure and calculates velocity as total completed story points divided by the number of sprints. The task breakdown above adapts that method to the actual ServiceNow project.

Planning note: the source material does not provide actual calendar dates or individual team-member names for this project, so those details are intentionally not invented.